**Release Plan**

**Tutoring Slugs**

**High-level goals:**

* Aid the student population in being successful in their educational journey
* Make learning and education more accessible and reachable for students
* Have the users create and sign in with their school emails (authentication)
* Have the users view and contact the available tutors on the app
* Have the users sign up to become a tutor on the app
* Have a database of all the classes for this quarter, the students, and the tutors
* Have the ability to change their settings

**User stories defining the scope of the release:**

* As a student of UCSC, I need access to the app so that I can find and access tutors.
* As a tutor, I need to be able to advertise my services to the students, so that I can help them.
* As a tutor, I want to change my information to keep the students up to date.
* As a user of the app, I want to be able to change my settings, so that I can fix any mistakes I made during the signup process.
* As a user, I want to have the ability to run through pages in a connective cohesive simplistic manner.
* As a user, I want to be able to log in successfully with gmail verification to make sure all tutors are from UCSC
* As a user, I want to see my majors and courses to be able to search for tutors.
* As a user, I want to be able to search for tutors specifically so that I can find the tutor that I like.
* As a user, I want to be able to search for tutors who took the class that I am taking right now so that I can get help for the classes that I need.
* As a user, I want the ability to contact my tutors.
* As a user, I want to have a pleasing theme to view on the page.
* As a user, I want to filter classes by departments so I don't waste time searching for a course.
* As a user, I want to be able to upload a profile picture and my transcript for verification.

**The complete list of sprints:**

* **Sprint 1 (10/9/23-10/24/23):**
  + As a user, I want to be able to log in successfully with gmail verification to make sure all tutors are from UCSC, 30 points
  + As a tutor, I need to be able to advertise my services to the students, so that I can provide them help, 70 points
  + As a tutor, I want to change my information to keep the students up to date, 15 points
* **Sprint 2 (10/25/23-11/7/23):**
  + As a user, I want to have the ability to run through pages in a connective cohesive simplistic manner, 40 points
  + As a student of UCSC, I need access to the app so that I can find and access tutors, 60 points
  + As a user, I want to see my majors and courses to be able to search for tutors, 20 points
* **Sprint 3 (11/8/23-11/21/23):**
  + As a user, I want to be able to search for tutors specifically so that I can find the tutor that I like, 30 points
  + As a user, I want the ability to contact my tutors, 10 points
  + As a user, I want to have a pleasing theme to view on the page 20 points
* **Sprint 4 (11/22/23-12/5/23):**
  + As a user, I want to be able to search for tutors who took the class that I am taking right now so that I can get help for the classes that I need, 30 points
  + As a user, I want to filter classes by departments so I don't waste time searching for a course, 30 points
  + As a user, I want to be able to upload a profile picture and my transcript for verification, 40 points

**Product backlog:**

* Expand to add more schools which would include
  + Adding a page where the user can input school
  + Having tutors select their school
  + Recollecting data on school classes
  + Recollecting data for user verification
* Adding a way for payment through the site
* Add fancy animation
* Add a messaging platform
* Add a rate my tutor capability
* If a user is already a tutor, replace “wanna be a tutor” with change tutor settings

**Definition of Done for User Story**

* Users story is completely functional and working
* Mild testing to verify that added implementations do not affect/ break pre-existing code
* Have it pushed to the master branch

Last Modified 12/4/2023