**Sprint 1 Report, Tutoring Slugs, 10/24/23**

The sprint report must contain the following elements:

• **Actions to stop doing:**

1. Not marking the Jira board when completed

• **Actions to start doing:**

1. More communication between backend and frontend groups.
2. Adding steps on Jira board before we start the task
3. More communication between backend and frontend groups.

• **Actions to keep doing:**

1. Keep doing our meetings
2. Keep our sprint documents up to date

• **Work completed/not completed:**

**Completed**

1. As a user of the app, I want to be able to change my settings, so that I can fix any mistakes I made during the signup process
2. As a tutor, I want to sign up to become a tutor on the app and change my setting if I make a mistake
3. As a user, I want to see the available tutors

**Uncompleted**

1. As a user, I want to create and sign in with my school email
   1. Backend has not been connected to frontend in yet

• **Work completion rate:**

1. 3 user story completed, 1 is mostly completed
2. Ideal work hours completed: 70 hours
3. Total Number of days: 2 weeks
4. 3/14 user stories completed per day
5. Refer to Sprint 1 Graph

Last modified: 11/27/23