**Sprint 2 Plan, Tutoring Slugs, 10/25/23-11/7/23**

∙ **Goal: Connect pages together along with implementing search pages. Continuing development of web scraping and email verification.**

**As a user, I want to be able to navigate smoothly through pages, 40 story points**

* Task 1- Finishing the creation of the home page, Phuong and Sarah, 10
* Task 2- Finishing creation of results page, Phuong and Sarah, 15
* Task 3- FInishing the creation of the forgot password page, Phuong and Sarah, 5
* Task 4- Connecting all the sites together, Phuong and Sarah, 10

**As a user, I’d like to see the rating for tutors on the results page, 20 hours total**

* Task 1- Create rating for tutoring within results page, Phuong and Sarah, 10
* Task 2- Created outline for tutor design, Phuong and Sarah, 10

**As a user, I want to create and sign in with their school emails: 10 story points (continuation we need to connect frontend with backend)**

* Task 1- Setup firebase authentication on the backend, Thomas and Nhan, 5
* Task 2- Work with frontend to implement into React, Nhan and Phuong, 5

**I want to be able to see courses on the website. 28 story points**

* Task 1 - Setup the firebase database, Nhan (10)
* Task 2 - Load scraped course data and start writing tests for the API, Ishaan (8)
* Task 3 - Connect frontend to firebase database, Nhan (5)
* Task 4 - Make api on backend to show courses, Thomas (5)

∙ **Team roles:**

*Sarah: Project manager*

*Phuong: Scrum Master*

∙ **Initial task assignment:**

Finish the creation of the homepage, Sarah

Finish the creation of the results page, Phuong

Setup firebase authentication on the backend, Nhan

Load scrape course data, Ishaan

Make API on backend to show courses, Thomas

∙ **Initial burnup chart:**

Refer to Sprint 2 Graph

∙ **Scrum Times:**

Monday’s - 11:45 - 12:30

Wednesday’s - TA time

Friday’s - 11:45-12:30

∙ **Backlog:**

* Task 1- Designing a messaging platform
* Task 5: Ishaan, Nhan: Add course data to the sql database

Last modified: 11/27/23