**Sprint 2 Report, Tutoring Slugs, 11/8/23**

The sprint report must contain the following elements:

• **Actions to stop doing:**

1. Not discussing who is Scrum Master before sprint beginning
2. Being unprepared when presenting a demo to TA

• **Actions to start doing:**

1. Updating modified date when modifying documents
2. Communicate with the project owner when a certain task might not be completed in time

• **Actions to keep doing:**

1. Continue improving communication between frontend and backend
2. Keep our sprint documents up to date and making sure they aligning with the jira board

• **Work completed/not completed:**

**Completed**

1. As a user, I want to be able to navigate smoothly through pages
2. As a user, I want to be able to log in successfully with gmail verification to make sure all tutors are from UCSC
3. As a user, I’d like to see the rating for tutors on the results page

**Uncompleted**

1. I want to be able to see courses on the website

• **Work completion rate:**

1. 3 user stories completed
2. Ideal work hours completed: 98 hours
3. Total Number of days: 2 weeks
4. Ideal stories to days = 3/14
5. Refer to Sprint 2 Graph

Last modified: 11/27/23