**Sprint 3 Plan, Tutoring Slugs, 11/8/23-11/21/23**

∙**Goal: Begin beautifying the pages and continue to connect the backend to the front end. In addition, figure out how to dynamically add tutors.**

**As a user, I want the ability to search for tutors specific to a course, 60 points**

* Task 1- grab data from the backend when the tutor signs up, Thomas and Nhan, 30
* Task 2 - take the data and create a dynamic box that will appear for each tutor, Phuong and Sarah, 30

**As a user, I want the ability to contact my tutors, 20 points**

* Task 1- Pull information from the form to the backend database, Thomas, 10
* Task 2- Get information to be updated to frontend, Phuong and Sarah, 10

**As a Tutor, I want to be able to update my contact information right away, 20 points**

* Task 1- Pull information from the change tutor setting form, Nhan and Thomas, 10
* Task 2 - Change the information in the front end, Phuong and Sarah, 10

**As a user, I want to be able to see courses on the website, 18 story points**

* Task 1- Ishaan: Load scraped course data (8)
* Task 2- Nhan/Ishaan/Thomas: Connect frontend to Firebase database (5)
* Task 3- Thomas: Make API on the backend to show courses (5)

∙ **Team roles:**

*Sarah: Project manager*

*Thomas: Scrum Master*

∙ **Initial task assignment:**

Dynamic box, Phuong and Sarah

∙ **Initial burnup chart:** A graph giving the initial burnup chart for this sprint and is labeled as such with sprint number and project name and is located in the lab.

∙ **Scrum Times:**

Monday’s - 11:45 - 12:30

Wednesday’s - TA time

Friday’s - 11:45-12:30

∙ **Backlog:**

* Task 1- Messaging platform
* Task 2- Figure out how to not get spam reviews

Last Modified: 11/27/23