**Sprint 3 Report, Tutoring Slugs, 11/8/23-11/21/23**

The sprint report must contain the following elements:

• **Actions to stop doing:**

1. Not updating task descriptions even though discussed in group, i.e. not updating docs accordingly

• **Actions to start doing:**

1. Code formatting and adding comments, i.e readme’s etc so others can understand code better

• **Actions to keep doing:**

1. Keep having strong sprint plans
2. Keep having weekly meetings

• **Work completed/not completed:**

**Completed**

1. As a user, I want the ability to contact my tutors
2. As a Tutor, I want to be able to update my contact information right away
3. As a user, I want to be able to see courses on the website

**Uncompleted**

1. As a user, I want the ability to search for tutors specific to a course

• **Work completion rate:**

1. 3 user stories completed
2. Ideal work hours completed: 100 hours
3. Total Number of days: 2 weeks
4. Ideal stories to days = 3/14
5. Refer to Sprint 3 Graph

Last modified: 11/24/23