**Sprint 4 Report, Tutoring Slugs, 12/5/23**

The sprint report must contain the following elements:

• **Actions to stop doing:**

1. Not updating task descriptions even though discussed in group, i.e. not updating docs accordingly

• **Actions to start doing:**

1. Updating the modified on documents, especially as the quarter is coming to an end and there's a lot of new documents being added, recording the last modification is important.

• **Actions to keep doing:**

1. Code formatting and adding comments, i.e readme’s etc so others can understand code better
2. Keep up the constant meetings

• **Work completed/not completed:**

**Completed**

1. As a user, I want the ability to search for tutors specific to a course
2. As a user, I want to be able to have a pleasing theme to view on the page
3. As a user, I want to filter classes by departments so I don't waste time searching for a course
4. As a user, I want to be able to upload a profile picture and my transcript for verification, it works but need to pay for full functionality

**Uncompleted**

1. NONE!

• **Work completion rate:**

1. 4 user stories completed
2. Ideal work hours completed: 75 hours
3. Total Number of days: 2 weeks
4. Ideal stories to days = 4/14
5. Refer to Sprint 4 Graph

Last modified: 12/4/23